UNITED NATIONS CAPITAL DEVELOPMENT FUND (UNCDF)

DEVELOPMENT OF A DIGITAL VOICE NOTIFICATION SYSTEM VIA CHATBOT IN WEST AFRICA

YOUTHSTART EXPANSION

The Gambia

REQUEST FOR APPLICATIONS (RFA) TO SELECT A DEVELOPER

Deadline for submissions: May 3rd, 2019 at 17h00 GMT

- Description of the project

The youth employment crisis is a global development priority. In much of West Africa including countries like The Gambia, Guinea, Niger and Senegal, high youth unemployment, significant proportions of working poor in vulnerable employment, and economic disengagement run the risk of creating disaffection, driving migration, inciting social unrest, and slowing progress towards development goals.

There is an urgent need for a sustainable model to build youth resilience, in particular for young women, to successfully navigate school-to-work transitions, while adopting a capabilities approach to broaden youth employment opportunities. These approaches need to enhance youth engagement with their local economies and support their access to opportunities within their immediate financial ecosystem.

Since 2010 UNCDF has been actively working to increase youths’ financial inclusion through piloting different approaches combining financial and non-financial services. To date, through YouthStart (YS), a regional pilot in Sub-Saharan Africa, granted access to savings accounts to over 880,00 young people (of which 47 percent are young women and girls), trained over 1 million youth in financial education; and provided loans to over 282,000 young entrepreneurs (54 percent young women). These young clients have accumulated over US$24 million in savings while the outstanding loan portfolio to young entrepreneurs is US$43 million. Based on the recommendations from the evaluation of YS, UNCDF is now bringing its expertise in youth finance together with digital financial services to other LDC’s and deepening its intervention in the countries of the regional pilot.

Through this experience, UNCDF learned about the different combinations of financial and non-financial services that best meet the needs of youth according to their socio-economic context and developmental stages. In addition to that UNCDF has been actively working on digital financial services (DFS) which could be one of the best delivery channels for financial and nonfinancial (financial education) services for the youth. Financial education can empower youth so that they are better equipped to make financial decisions concerning saving and borrowing, to evaluate and manage risk, to compare financial products and to be aware of their rights and responsibilities as consumers. Over time, it will help youth build a strong asset base and create sustainable livelihoods for themselves.

UNCDF believes that there are ways in which we can use technology as a more efficient delivery channel for non-financial services that can complement the financial services offered to youth. Technology holds indeed some promise to help contribute to innovative and efficient solutions. The spread of connectivity enables youth to connect as never before.  Broadband enables youth to seek and receive information to connect with employment opportunities or build a business.  Smart technology can also offer lower cost methods of training and education online.  The combination of smart technology and connectivity offers an opportunity to bundles the services needed:  information, training, remittances, payments, savings and credit.   Yet these services can present challenges for many who struggle with literacy and are new to digital payments, making them more disenfranchised and further disconnected to the digital economy. UNCDF is keen to leverage the use of digital services to an exponential number of users by introducing Chatbot technology, which has the ability to connect people to digital platforms via auditory prompts and messages. By ensuring end users with access digital platforms, applications, and technology through audio messages using their local language, it ensures the digital landscape to be more inclusive and complimentary to users no matter their literacy or technological acumen.

- OBJECTIVES OF THE REQUEST FOR APPLICATION (RFA)

UNCDF is seeking applications from qualified technical partners (FinTech, consulting firms, technical providers, non-profit organizations etc.) committed, ready and able to develop an integrated Chatbot system that blends SMS and interactive voice calls for UNCDFs financial education application being developed by its technical partner: Dimagi. The selected partner will work closely with UNCDFs and Dimagi in The Gambia to:

- Provide participants with critical information about their upcoming payments using voice messaging

- Help participants feel confident and comfortable navigating digital payments through voice directives and guidelines

- Identify and integrate voice prompts and messages in at least 2 local languages (final selection of languages to be agreed after contracting) to ensure access and usage to the financial education application

Applicants should include options for Chatbot integration such as:

- Messaging interfacing

- Provide an option for both android and USSD compatibility

- Easy adaption to different cultural context and local languages

- Should be easy to use and should take into consideration low literacy and digital skills of end users

- Compatibility with IOS desirable

The selected partner will also be required to explain how the service will be self-sustaining in the long term.

- PROJECT IMPLEMENTATION AND DELIVERABLES

Partners are expected to be engaged in the following activities and expected deliverables:

| Main activities | Deliverables |
| --- | --- |
| Stage 1: Research and development of digital system plan The partner will first review the financial education application that has been developed and identify key technical requirements for the Chatbot. This will be followed by research with partners to identify other technical requirements and the application workflow design to incorporate messaging and prompts for Cash for Work beneficiaries. This included conducting field research to speak with payment administrators, technical partners, and other stakeholders. Applicants will be required to note early on how voice and SMS messages will be paid for (costs should be minimal to none for beneficiaries) with a clear strategy on how the service will be sustainable after the programme. | Stage 1: Market research and business plan - Market Research Report - Business Plan including financial modelling - Report outlining the results of the on-site scoping visit, requirement analysis and workflow for the application - Report outlining a detailed work plan, inception report, and roles and responsibilities of partners |
| Stage 2: Prototype development The selected partner will be expected to provide 2-3 prototypes for UNCDF to choose from. The prototypes should propose different approaches and options to integrate into the financial education application while also looking at a range of initial notifications, prompts, and messages for payment recipients. The selected partner will also develop a communications strategy to ensure beneficiaries uptake of the technology. UNCDF will select an option from this prototype to be tested in the field. | Stage 2: Prototype development - Prototype of the technology for review by UNCDF - Report on findings and recommendations for final Chatbot application including language(s) selected - Communications strategy |
| Stage 3: Testing, adaptation and Iteration During this stage, the selected partner will first test the technology and communications strategy with selected youth and women in The Gambia as user experience testing methodology is required. At the end of the test, the partner will improve the technology based on the youths’ experience and UNCDF feedback. A second launch with youth and women in other regions in The Gambia will be scheduled before the platform is made available across the country. Testing with a sample set of beneficiaries using local languages will be necessary before the technology is scaled up. | Stage 3: Testing, adaptations and Iteration - Report highlighting the results of the field test and the changes needed for the technology - Final Design Brief |
| Stage 4: Training of partners (to take place in country) The selected partner will provide training to UNCDF and its partners so that they are able to use the technology and provide feedback on its set up. This will be followed by training to UNCDF’s partners to train the youth (i.e. through a community manager, through groups of young leaders, through its own staff etc) on how to use the technology. It is imperative that the selected firm conducts a ‘training of trainers’ to key partners as beneficiaries will be onboarded on a rolling basis. | Stage 4: Training of partners - Training to UNCDF and its partners, trainers guide of the training, and evaluations from participants - Training of Trainers on how to use the technology, trainers guide of the training, and evaluations from participants |
| Stage 5: Launch, marketing and deployment of the technology The selected partner will ensure the technology is launched and deployed with plan to scale. The technology should be compatible to handle at least 2,000 voice prompts and messages simultaneously each day. | Stage 5: Launch, marketing and deployment of the Platform - Report on technology’s deployment including timelines for scaling up the technology - Scale-up plan - Quarterly reports on key metrics on technology usage |
| Stage 6: Monitoring, quality assurance of the scale up The selected partner will scale up the technology and will monitor results in line with relevant information (behavioural data, usage) to inform how relevant the technology is to beneficiaries. The selected partner will be expected to outline how the technology will be made available post-UNCDF intervention and outline an exit strategy, cost structure for SMS and voice calls which will enables users of the financial education application to continue using the technology. | Stage 6: Monitoring, quality assurance and supporting learning agenda - Quarterly reports on key metrics on solution usage segregated by sex, by age, type of business, geography etc. - Case studies on the beneficiaries of the platform - Detailed exit strategy |

- Partner selection process

UNCDF will screen the candidates using the criteria below:

Minimum qualification criteria

- Any type of organization (commercial for-profit firms, educational institutions, and non-profit organizations) qualified to perform the required services may compete for this contract is eligible to compete

- At least three (3) years in operations

- Demonstrable experience developing and running Chatbot platforms particularly for development organisations, and in sub-Saharan Africa

- Previous experience in The Gambia, or neighbouring countries is a plus

- Have confirmed human resources (with English and preferably local language fluency) to cover all planned/required activities;

- Provide written confirmation (Annex 1) that the organization has reviewed the UNCDF Grant Agreement template (available upon request at youthstart@uncdf.org), and that your organization is prepared to sign it by May 27th, 2019 or sooner without revision to the standard language

- Submit a complete application (Annex 2)

- Detailed budget

Based on this competitive request for applications, UNCDF will select the top proposal. Selection criteria will focus on:

- Results to be achieved (number of active youth and women users of the technology, average number of prompts, types of auditory and messaging services used)

- Cost effectiveness of services

- Integration plan with financial education application

- Leverage of UNCDF ‘s funds via funding from other sources

- Results achieved with prior funds (grants or loans) from UNCDF (if applicable)

A tentative calendar of the selection process is as follow

- April 18: Launch of the RFA

- April 26: deadline to submit questions to youthstart@uncdf.org

- May 3: deadline for submission of RFA application

- May 6 – 8: Review of the RFA, ensuring that all questions and requests for documents are duly completed; shortlist of candidates.

- May 8 - 10: interview with shortlisted candidates if necessary to clarify proposals

- May 13: Submission of final proposal

- May 27: final selection of the partners and signature of a Performance Based Agreement (PBA) with UNCDF

Agreement Parameters

Duration: 36 months.

Agreement size: up to US$80,000

Submission procedure:

- Proposals must be sent by email to youthstart@uncdf.org, mentioning the subject of the message " Chatbot Application for YSE West Africa ";

- All applications must be sent in English and in Word or PDF

- Questions regarding this RFA will be accepted till April 26th, 2019

- The deadline for submitting applications is May 3rd, 2019 at 17.00 GMT;

Please make sure your application meets all the criteria for selection and eligibility before submitting and includes all the documents required:

- Cover letter in annex 1, providing written confirmation that the organization has reviewed UNCDFs grant agreement template (available upon request) and is ready to sign it without revision to the standard language

- Application form duly filled in (Annex 2)

- Supporting documents:

  - Financial statements for the past three (3) years with a letter from management.

  - Letter from the Executive Director, President and CEO or Board of Directors of the applicant organization, expressing their commitment to participate in the process.

  - CV of staff who will be involved in this program

Only complete applications will be considered. Please make sure that ALL annexes are submitted

APPENDIX 1: Template for the application

[Insert: location]

[Insert: Date]

To: Maria Perdomo, Youth Finance Global Specialist

Dear Madame:

We the undersigned [insert: name] as candidates for the Development of a Digital Voice and Message Notification System Via Chatbot for West Africa project in accordance with your Call for Expressions of Interest dated [insert: date]. We present our application, which includes the technical proposal.

We hereby declare that:

a) All information and statements made in this application are true and we accept that any misrepresentation contained therein may result in our disqualification; and

b) We have no outstanding bankruptcy or ongoing litigation or any legal action that could adversely affect our business

We confirm that we have read, understood and accept the duties and responsibilities that are requested in this request for Application (RFA), as well as the standard language of UNCDFs performance-based agreements (PBAs), including the public good requirements and knowledge products to be shared. Therefore, if our request is accepted, we will be ready to sign and accept the legal language, without modification, of the UNCDF Grant Agreement (PBA).

We fully understand and acknowledge that UNCDF is not obliged to accept this request, that we will bear all costs associated with its preparation and submission, and that UNCDF will not be responsible for these costs, regardless of the conduct or results evaluation.

We remain at your disposal,

Regards,

Authorized signature [In full and initials]:

Name and title of the signatory:

Company Name:

Contact Details:

[Please mark this letter with your corporate seal, if available]

ANNEX  2 : Application Form

| SECTION 1: GENERAL INFORMATION ON THE CANDIDATE |  |
| --- | --- |
| Exact Name of the Organization (as it will appear on the agreement): |  |
| Type of Organization (for example, for-profit commercial enterprise, non-profit organization, etc.): |  |
| Country of registration: |  |
| Year of registration: |  |
| Actual or intended Country/ies of Registration/Operation and number of staff in each country |  |
| Legal address (es) in the country (s) of registration / operation: |  |
| Applicant’s Authorized Representative Information |  |
| Please name your external auditors |  |
| Brief description of litigation history (disputes, arbitration, claims, etc.), indicating current status and outcomes, if already resolved |  |
| In case of Joint Venture (JV), legal name of each party |  |
| Are you in the UN Ineligibility List? ☐ YES or ☐ NO |  |
| Attached are copies of original documents of: ☐ Financial statements for the past 3 years duly certified by a public accountant ☐Letter from the applicant organization’s executive director, CEO, or board, expressing its commitment to the execution and participation in this process. ☐Complete CVs of all the team members involved in the assignment ☐ Staff time allocation spreadsheet per activity ☐Evidence of similar platforms produced under similar assignments (this can be links in a website, for example). |  |
| Licensing model of the Applicant (if applicable): Please specify the cost structure of the licensing models to access the platform that will be created. |  |
| Please note if your organization is receiving technical assistance services from other donors, which are the areas of intervention, if there are opportunity for synergies or risk of overlapping |  |

| SECTION 2: DESCRIPTION OF THE ORGANISATION AND STRATEGY |  |
| --- | --- |
| Type of organization | [Outline if it is a private or public entity, Fintech, NGO and/ or donor agency] |
| Year of launch of operations |  |
| Experience | [Please describe your institution’s experience with Chatbot Technology in particular in sub-Saharan Africa. If present in more than one country, please be specific]. |
| Business Model | Please provide a brief outline of the business model (Max 20 lines] Explain the value proposition [When describing the value proposition, explore the various dimensions.] - Product and services offered - Customer segment served/intended to be served - Marketing and communications strategies - Financial model and key sources of revenues and expenses (brief description) - Partnership established with other entities] |
| Vision plans regarding expanding and improving products and services | [Outline vision and mission. How your institution wants to expand and how this project can support your expansion and quality of services provided] |
| Key figures in the past three years of operations [in case it is a start-up, provide current figures and projections]. Explain also if your institution can provide sex and age disaggregated data on platform users. | [In this section, you are expected to complete the table with the relevant ops and financial indicators and then making a brief analysis, by explaining any variation of those indicators. If platform users reduce or increase dramatically, if number of active merchants is much lower than registered merchants etc.] #; Main Performance Indicators*; 2018; 2017; 2016. 1; # of platform users. 1.a; % of female users. 1.b; % of users between 18 and 25 years old. 2; # of voice prompts per day (on average). 2.b; # of message/notifications (SMS) per day (on average). 3; # of platform users receiving support services (i.e. training). 3.a; # of organisations using Chatbot services. *If in multiple countries, provide one table with the aggregated data and one table per country |
| Rationale | Outline any challenge your organization is facing to meet its business objectives and explain the reason why your institution is willing to work with UNCDF. |
| Other grants and donors | Outline in this section if your institution is receiving technical assistance services from other donors, which are the areas of intervention, if there are opportunity for synergies or risk of overlapping |

SECTION 3: APPROACH AND IMPLEMENTATION (max 3 pages) (if the work or part of it is delegated, please specify the rational, roles and responsibilities)

3.1. Approach to the Results Required: Please provide a detailed description of the methodology for how the organisation/firm will achieve project outputs, keeping in mind the appropriateness to local conditions and project environment. UNCDF may look to add an additional country for this engagement (Ghana, Guinea, Senegal, or Niger to be determined at a later date). Please note your experiences in these countries and how your firm would leverage the work done in The Gambia to develop a Chatbot system in one of the countries above.

3.2. Activities and Timelines: The Applicant shall submit a Gantt Chart or Project Schedule indicating the detailed sequence of activities that will be undertaken and their corresponding timing, specifying timelines, and time devoted to each activity. Phase/Activity; Main Deliverables; Responsible Party; Planned date. Phase 1- Activity 1. Phase 1- Activity 2.

3.3 Plan to scale up the strategy proposed: please provide a tentative plan (“exit strategy”) to ensure sustainability and extend the platform once the grant agreement is over.

3.4 Key Project Indicators: #; Main Performance Indicators; 2019; 2020; 2021. 1; # of platform users. 1.a; % of female users. 1.b; % of users between 18 and 25 years old. 2; Average # of voice prompt per day. 2.a; Average # of message/notifications (SMS) per day. 2.b; % of youth-led businesses. 3; # of platform users receiving support services (i.e. training). 3.a; # of organisations using Chatbot services.

3.5 Key Project Risks Description of risk; Likelihood; Impact; Mitigation measure. High probability; Negligible. Marginal. Critical. High probability; Catastrophic. Medium probability; Critical. Low Probability.

SECTION 4: PERSONNEL (max 3 pages)

4.1 Team Members: Briefly describe the qualifications of at least 2 members of your institution who will be involved in this project (for example, financial services promoter for youth, director of market research or new products, etc.)

4.2 Staff Time Allocation: Briefly provide the level of effort and time allocation of the staff members mobilized. Project team. Name; Function; Responsibility in the project; Full time/ Part time; Contact details (email/tel).

4.3 Qualifications of Key Personnel. Provide CVs for key personnel (team leader, management and general staff) that will be provided to support the implementation of this project. CVs must demonstrate qualifications in areas relevant to the outputs to be produced. CVs must not exceed 5 pages and should follow the format below: Name:. Position for this Contract:. Nationality:. Contact information:. Countries of Work Experience:. Language Skills:. Educational and other Qualifications:. Summary of Experience: Highlight experience in the region and on similar projects.. Relevant Experience (From most recent):. Period: From – To; Name of activity/ Project/ funding organisation, if applicable:; Job Title and Activities undertaken/Description of actual role performed:. e.g. June 2019-January 2020. Etc.. Etc.. Referencesno.1 (minimum of 3):; Name Designation Organization Contact Information – Address; Phone; Email; etc.. Reference no.2; Name Designation Organization Contact Information – Address; Phone; Email; etc.. Reference no.3; Name Designation Organization Contact Information – Address; Phone; Email; etc.. Declaration: I confirm my intention to serve in the stated position and present availability to serve for the term of the proposed grant agreement. I also understand that any wilful misstatement described above may lead to my disqualification, before or during my engagement. _________________________________________________ __________________________ Signature of the Nominated Team Leader/Member Date Signed.

SECTION 5: BUDGET & DISBURSEMENT CONDITIONS

[The partner institution is asked to provide a detailed budget with a breakdown by cost and/or activity/phase and components. Budgets should be also provided in excel to verify the correctness of all formulas.

If the partner institution is not able to provide sex and age disaggregated data, please integrate a cost component aiming at supporting the partner institution in collecting data either within their MIS or a survey]

| Cost component/ Phase | Unit/consultant | Unit price (USD) | Quantity/day | Total (USD) |
| --- | --- | --- | --- | --- |
| Total |  |  |  |  |

[The budget needs to include the disbursement tranches. The disbursement tranches should be linked to the attainment of the KPIs and the main deliverables mentioned above and the submission of the quarterly and quantitative report to UNCDF].

| # of tranches | % of total grant | Amount US$ | Estimated date of Execution | Disbursement conditions for payment execution |
| --- | --- | --- | --- | --- |
| Total Budget |  |  |  |  |

SECTION 6: FINANCIAL CONTRIBUTION OF THE PARTNER INSTITUTION

The costs that the partner institution will take in charge in addition to mobilizing dedicated human resources:

| Cost category | Detail of partner’s contribution |
| --- | --- |
| International travel |  |
| Domestic transportation |  |
| Workshop |  |
| Training material |  |
| In-kind |  |
| Other |  |

SECTION 7: MONITORING AND EVALUATION SCHEDULE

[The partner institution is asked to provide a monitoring and evaluation schedule that ensures to complement the learning agenda of UNCDF]

| Reporting/Data Collection Activities | Timing | Scope |
| --- | --- | --- |

UNCDF and The MasterCard Foundation. Recommended practices and lessons learned in providing financial and non-financial services to youth. At http://uncdf.org/sites/default/files/Documents/best_practices_rep3_dec9.pdf

UNCDF may add an additional country during the course of the project. Applicants will be requested to keep an open dialogue for additional countries