UNITED NATIONS CAPITAL DEVELOPMENT FUND (UNCDF)

DEVELOPING MOBILE PLATFORM FOR FRANCHISOR PROJECT

REQUEST FOR APPLICATIONS (RFA) TO SELECT A MOBILE APPLICATION DEVELOPER

Deadline for submission: 30th of June, 2017

- DESCRIPTION OF THE RFA

- RATIONALE

It is estimated that three billion people in the world are under 25 years of age. Of this growing population, 1.2 billion, or 17% of the world's population, are aged 15-24. Although this dynamic group has a great deal to offer in terms of innovation, work and enthusiasm, it represents 40% of the unemployed in the world. In fact, 75 million young people are actively seeking employment. These data suggest that even in times of economic growth many economies do not have labor markets capable of absorbing large numbers of young people and thus fail to translate this growth into new economic opportunities that benefit youth.

In Africa, three out of five young people are unemployed. The youth population is expected to increase from 200 to 400 million, a doubling over the next 20 years. In Senegal and most of sub-Saharan Africa, the number of young people is growing rapidly, while economic opportunities remain scarce. It is estimated that about 100,000 young Senegalese graduates enter the labor market each year, while the private sector creates only 30,000 formal labor contracts per year, according to the labor statistics unit's registers. Thus, despite the increase in the number of jobs created in the formal sector, most Senegalese workers of this generation are unable to find formal employment and therefore have only two solutions: opting for work Traditionally low-paid in the informal economy or create their own economic opportunities through self-employment, including in sectors such as information and communications technology (ICT) in a currently booming digital economy.

The economic benefits of information and communication technologies (ICTs) are now well known. According to the World Bank, a 10% increase in the rate of access to fixed and mobile telephony, Internet and broadband allows an increase in gross domestic product ranging from 0.73% to 1.38%. In developing countries, mobile and Internet platforms are helping poor people to access better-quality agriculture, education, and health, financial and government services. In addition to access to these services, ICT facilitates and generates transformative growth. A report by Dalberg-Rockefeller Foundation suggests that as economic growth in Africa continues, "the digital economy will have a net positive impact on employment and income generation, especially for young people”. More importantly, ICT-enabled economic growth can be both a factor of transformation and integration. In fact, it has the potential to profoundly transform the lives of people traditionally excluded from the benefits of technology. In particular, it enables companies to involve socially and economically marginalized groups as consumers, suppliers, distributors or employees. This growth therefore offers an important outlet for many young people who want to get out of poverty.

It is in the digital financial services sector that this opportunity for growth appears most clearly. Digital financial service providers, however, face a number of challenges in realizing their potential. These providers, including traditional financial service providers, must first meet the challenge of customers' adherence to their services and their regular use. This implies paying particular attention to the needs of customers, which require services that are not only available, accessible and reliable, but also tailored, affordable, comprehensible and easy to use. Young people are often the first to adopt technology and, as such, represent excellent "ambassadors" for adults who are less inclined to use these means to manage their money. There is a need for a market-based approach that will allow mobile payment operators to expand their active network of agents and increase adherence to services and their use if we want to see Senegal transform into an economy inclusive from a digital and financial standpoint, in the same way as Kenya and Tanzania. Digital financial service providers seeking to incentivize their customers to save are also required to reduce their transaction costs for the opening of a savings account and the collection of modest deposits from low-income individuals, people living in rural areas and women. The technology should help providers reduce these transaction costs, offer their services to low-income customers and increase their customer portfolio

- OBJECTIVES OF THE RFA

UNCDF is partnering with MNOs and local partners in Senegal to design, test, and manage a micro-franchisor network to help young entrepreneurs seize economic opportunities in the digital financial services ecosystem.

Micro-franchising is an approach that connects companies (ie, mobile operators, technology companies specialized in money transfer, etc.) who are interested in extending their clientele to young entrepreneurs lacking skills or capital to develop their own businesses. The "franchisor" develops a business model that the young entrepreneurs – franchisees – simply follow.

UNCDF has already chosen a select organization as franchisor.

More specifically, the franchisor will:

- Train the young entrepreneurs

- Provide each franchisee with :

- A kiosk installed in strategic a position/location

- An initial capital split between cash and e-money

- Support young people to offer additional (non-financial) products at kiosks in order to increase the profitability of their business;

- Encourage young people to contribute to increasing the number of providers in the market in three ways:

- By extending the share of providers in the youth market by encouraging them to promote and sell their services to their peers;

- Extending the share of providers in the market of older consumers by encouraging young people to become ambassadors of mobile technologies;

- Extending the geographic reach of suppliers by encouraging young people to reach new areas.

The franchisee will invest a small entry-fee to be part of the franchise and shall reimburse to franchisor the capital and cost (construction + installation) of the kiosk over a two-year period.

UNCDF is now seeking applications from interested qualified technical partners (e.g. non- for profit organization, or consulting firms) with the capacity to develop a mobile interactive application that will help the franchisor to better monitor the work done by the franchisees and to better understand the clients they serve. At minimum, the application should help the franchisor:

- To manage revenues earned by kiosks

- to know the age and sex of the clients that are served at the kiosks

- To know how many times they the kiosks are visited by customers and their own supervisors per month

- To know what types of products customer buy

- To know how much  cash the franchisees have at any point of time.

- To perform automatically revenue splits between franchisee and franchisor per configurable rules

- To build clear reporting on the performance of the kiosks and on the reimbursement status of youth

B. SCOPE OF WORK, EXPECTED OUTPUTS AND DELIVERABLES

- Scope of the services: major activities:

- Stage 1: Research and development of digital system plan

The selected partner will conduct research to identify the key technical requirements of the application and the application workflow design. The selected partner will work closely with the franchisor to identify key learning content to be included in the platform. The platform should be compatible with personalized tablets

- Stage 2: Testing and Iteration

During this stage, the selected partner will test the application with the franchisor to ensure usability and accessibility with franchisor staff. The staff will do a dry run of the application with select franchisors to ensure the application. At the end of the field test, the partner will improve the application based on the franchisors experience and feedback

- Stage 3: Training

The selected partner will train the franchisor and provide in-depth support on how to maintain the platform so as to ensure they can deploy and further improve the application for future scale up. The training will need to be conducted with all staff involved in the franchisor project and ensure an M&E system is included.

- Stage 4: Launch of Application

The selected partner will ensure the application is being launched and deployed with at least to 150 franchisees across the selected regions of the program

- Expected outputs and deliverables

- Stage 1: Research and development of digital system plan

- Report outlining the results of the on-site scoping visit, requirement analysis and workflow for the application

- Stage 2 and 3:  Field testing and Training

- Report highlighting the results of the field test and the changes made to the application

- Training Guide

- Evaluations of the Training

- Stage 4: Launch of Application

- Report on application’s deployment

C. AGREEMENT PARAMETERS

Duration: The technical partner is expected to sign a Performance Based Financing (Grant) Agreement with UNCDF on the 15th of July (Applicants not familiar with UNCDF agreements are encouraged to request a sample from youthstart@uncdf.org prior to submission of application). The duration of the grant agreement will be 12 months.

Agreement size: Up to US$90,000. Applicants should provide budgets indicating the cost per stage (as depicted above) and how they would allocate costs to produce high quality results with their technical approach.

D. APPLICATION REQUIREMENTS

Minimum qualification criteria

- At least five years in operations

- Demonstrable experience developing platforms and/or data collection tools for development organisations, particularly in developing countries

- Experience conducting similar mobile applications in sub-Saharan Africa.

- Provide written confirmation (annex 1) that the organization has reviewed the UNCDF Grant Agreement template (available upon request), and that is prepared to sign it by July 15th without revision to standard language

- Submit a complete application

Other requirements and qualifications

- Any type of organization (commercial for profit firms, educational institutions, and non-profit organizations) is eligible to compete

- Evidence of the organization having completed similar assessments

- Previous experience building applications to the benefit of youth

- Previous experience in Senegal a plus

- Have confirmed human resources to cover all planned/required activities;

Structure of the Application

- The application should follow the template provided in Annex 1.

- Only applications that follow the Submission Format and include all the necessary documentation will be accepted.

Submission of the Application

- Applications and any consultation about this RFA should be submitted via email at youthstart@uncdf.org

- The subject line of the email should be: Mobile Application Developer for Senegal Franchisor Project

- Applications can be submitted in either English or French

- The deadline to submit the applications is June 30th 2017 at 17.00 GMT

Key criteria for selecting the firm

Technical Proposal (700 points)

- Review of the technical documentation (500 points)

☒ Expertise of the Firm 200 points

☒ Methodology, Its Appropriateness to the Condition and Timeliness of the Implementation Plan 150 points

☒ Management Structure and Qualification of Key Personnel 350 points

The top 3 scoring proposals of the review will be called for a proposal presentation.

- Presentation of the proposal to a UNCDF panel (200 points)

Only the Proposes whose combined Scoring of the two above criteria exceeds 490 points will be considered for the review of their Financial proposal.

- Financial Proposal (300 points)

To be computed as a ratio of the Proposal’s offer to the lowest price among the proposals received by UNCDF.

Total 1,000 points.

ANNEX 1: SUBMISSION FORMAT

[insert: Location]

[insert: Date

To:	Maria Perdomo, Youth Finance, Global Specialist

Dear Sir/Madam:

We, the undersigned, hereby apply for ] Inception Phase YouthStart Global in accordance with your Request for Application dated [insert: Date]and our Application.  We are hereby submitting our Application, which includes the Technical Proposal and Financial Proposal.

We hereby declare that:

- All the information and statements made in this Application are true and we accept that any misrepresentation contained in it may lead to our disqualification; and

- We have no outstanding bankruptcy or pending litigation or any legal action that could impair our operation as a going concern

We confirm that we have read, understood and hereby accept the duties and responsibilities required of us in this RFA, and the standard language of UNCDF’s Performance Based Agreements (PBA), including the requirements regarding the public good nature of the outputs to be produced (see annex 2 for a sample of our legal language in this regard). Therefore, if our application is accepted, we will be ready to sign and accept the legal language, without modification, of the UNCDF grant agreement (performance based) by July 15th 2017.

We fully understand and recognize that UNCDF is not bound to accept this application, that we shall bear all costs associated with its preparation and submission, and that UNCDF will in no case be responsible or liable for those costs, regardless of the conduct or outcome of the evaluation.

We remain,

Yours sincerely,

Authorized Signature [In full and initials]:

Name and Title of Signatory:

Name of Firm:

Contact Details :

[please mark this letter with your corporate seal, if available]

Page ________of ________ pages

| SECTION 1: GENERAL APPLICANT’S INFORMATION |  |  |
| --- | --- | --- |
| 1. Applicant’s Legal Name: |  |  |
| 2. Type of Organization (e.g. commercial for profit firm, educational, non-profit etc): |  |  |
| 3. In case of Joint Venture (JV), legal name of each party: |  |  |
| 4. Actual or intended Country/ies of Registration/Operation: |  |  |
| 5. Year of Registration: |  |  |
| 6. Countries of Operation | 7. No. of staff in each Country | 8.Years of Operation in each Country |
| 9. Legal Address/es in Country/ies of Registration/Operation: |  |  |
| 10. Value and Description of Top three (3) Grants or Contracts for the past five (5) years: Name of the project: Client/Funder (if applicable): Grant/Contract value: Types of Results Produced/activities undertaken: References, contact details: |  |  |
| 11. Latest Credit Rating (if any) |  |  |
| 12. Brief description of litigation history (disputes, arbitration, claims, etc.), indicating current status and outcomes, if already resolved. |  |  |
| 13. Applicant’s Authorized Representative Information Name: Address: Telephone/Fax numbers: Email Address: |  |  |
| 14. Are you in the UN Ineligibility List ? ☐ YES or ☐ NO |  |  |
| 15. Attached are copies of original documents of: ☐ Audited financial statements for the past 2 years duly certified by a public accountant ☐Letter from the applicant organization’s executive director, CEO, or board, expressing its commitment to the execution and participation in this process. ☐Complete CVs of all the team members involved in the assignment ☐ Staff time allocation spreadsheet per activity ☐Evidence of similar applications produced under similar assignments (this can be links in a website, for example). |  |  |
| SECTION 2: SPECIFIC EXPERIENCE FOR THE ASSIGNEMENT. |  |  |
| 2.1. Please describe your organization’s experience in producing similar mobile applications. For each application, make sure you describe the following (maximum 2 pages per project): Name of the project: Client/Funder (if applicable): Grant/Contract value: Types of outputs produced/activities undertaken: Time it took you to complete the assignment: Number of people and names of the staff that participated in the assignment: References, contact details: |  |  |
| 2.2. Please describe your organization’s experience in understanding the needs of young entrepreneurs (maximum 1 pages) |  |  |
| 2.3. Please describe your organization’s experience in developing mobile applications in the topics of entrepreneurship and financial education (maximum 1 page) |  |  |
| 2.4. Please describe your organization’s experience in developing mobile applications for the use of non-profit organizations, development institutions, etc. (maximum 2 page) |  |  |
| SECTION 3: APPROACH AND IMPLEMENTATION PLAN (maximum 10 pages) |  |  |
| 3.1. Approach to the Results Required: Please provide a detailed description of the methodology for how the organisation/firm will achieve project outputs, keeping in mind the appropriateness to local conditions and project environment. 3.2. Technical Quality Assurance Review Mechanisms: The methodology shall also include details of the applicant’s internal technical and quality assurance review mechanisms. 3.3 Implementation Timelines: The Applicant shall submit a Gantt Chart or Project Schedule indicating the detailed sequence of activities that will be undertaken and their corresponding timing, specifying timelines, and time devoted to each activity. . 3.4. Sub-grantees: Explain whether any work would be delegated, to whom, the percentage of the work, the rationale for such, and the roles of the proposed sub-grantees. Special attention should be given to providing a clear picture of the role of each entity and how everyone will function as a team. 3.5. Risks / Mitigation Measures: Please describe the potential risks for the implementation of this project that may impact achievement and timely completion of expected results as well as their quality. Describe measures that will be put in place to mitigate these risks. 3.6. Reporting and Monitoring: Please provide a brief description of the mechanisms proposed for this project for reporting to UNCDF and partners, including a reporting schedule (also reflected in Gantt chart). 3.7 Other: Any other comments or information regarding the project approach and methodology that will be adopted. |  |  |
| SECTION 4: PERSONNEL |  |  |
| 4.1 Management Structure: Describe the overall management approach toward planning and implementing this activity. Include an organization chart for the management of the project describing the relationship of key positions and designations. 4.2 Staff Time Allocation: Provide a spreadsheet to show the activities of each staff member and the time allocated for his/her involvement. (Note: This spreadsheet is crucial and no substitution of personnel will be tolerated once the grant has been awarded except in extreme circumstances and with the written approval of UNCDF. If substitution is unavoidable it will be with a person who, in the opinion of the UNCDF, is at least as experienced as the person being replaced, and subject to the approval of UNCDF. No increase in costs will be considered as a result of any substitution.) 4.3 Qualifications of Key Personnel. Provide the CVs for key personnel (Team Leader, Managerial and general staff) that will be provided to support the implementation of this project. CVs should demonstrate qualifications in areas relevant to the results to be produced. In addition to the CVs, please submit a summary for each person in the following format: Name:. Position for this Contract:. Nationality:. Contact information:. Countries of Work Experience:. Language Skills:. Educational and other Qualifications:. Summary of Experience: Highlight experience in the region and on similar projects.. Relevant Experience (From most recent):. Period: From – To; Name of activity/ Project/ funding organisation, if applicable:; Job Title and Activities undertaken/Description of actual role performed:. e.g. June 2004-January 2005. Etc.. Etc.. Referencesno.1 (minimum of 3):; Name Designation Organization Contact Information – Address; Phone; Email; etc.. Reference no.2; Name Designation Organization Contact Information – Address; Phone; Email; etc.. Reference no.3; Name Designation Organization Contact Information – Address; Phone; Email; etc.. Declaration: I confirm my intention to serve in the stated position and present availability to serve for the term of the proposed grant agreement. I also understand that any wilful misstatement described above may lead to my disqualification, before or during my engagement. _________________________________________________ __________________________ Signature of the Nominated Team Leader/Member Date Signed. |
| SECTION 5: BUDGET PROPOSAL |  |  |
| The budget should be presented in the following format: 5.1.Cost Breakdown per deliverables SN; Deliverables [list them as referred to in the RFA]; Percentage of Total Price (Weight for payment); Price (Lump Sum, All Inclusive). 1; On-site Scoping Visit. 2; Requirements Analysis. 3; Application Workflow Design. 4; Field Testing and Iteration. 5; Training of Trainers. 6; Launch of application. Total; USD ……. |

ANNEX 2: SAMPLE OF UNCDF LANGUAGE REGARDING PROPRIETARY RIGHTS OF KNOWELDGE PRODUCTS PRODUCED UNDER THIS ASSIGNMENT

6.0	COPYRIGHT, PATENTS AND OTHER PROPRIETARY RIGHTS:

6.1	Except as is otherwise expressly provided in writing in the Agreement, the UNCDF shall be entitled to all intellectual property and other proprietary rights including, but not limited to, patents, copyrights, and trademarks, with regard to products, processes, inventions, ideas, know-how, or documents and other materials which the Recipient Institution has developed for the UNCDF under the Agreement and which bear a direct relation to or are produced or prepared or collected in consequence of, or during the course of, the performance of the Agreement, and the Recipient Institution acknowledges and agrees that such products, documents and other materials constitute works made for the UNCDF. In line with the public good nature of the grant, UNCDF will place all the deliverables specified in the public domain with the intent that they can and should be freely and widely used by other parties and the RECIPIENT INSTITUTION shall not be excluded from the ability to use such deliverables on the same basis as other external parties.

6.2	To the extent that any such intellectual property or other proprietary rights consist of any intellectual property or other proprietary rights of the Recipient Institution: (i) that pre-existed the performance by the Recipient Institution of its obligations under the Agreement, or (ii) that the Recipient Institution may develop or acquire, or may have developed or acquired, independently of the performance of its obligations under the Agreement, the UNCDF does not and shall not claim any ownership interest thereto, and the Recipient Institution grants to the UNCDF a perpetual license to use such intellectual property or other proprietary right solely for the purposes of and in accordance with the requirements of the Agreement.

6.3	At the request of the UNCDF; the Recipient Institution shall take all necessary steps, execute all necessary documents and generally assist in securing such proprietary rights and transferring or licensing them to the UNCDF in compliance with the requirements of the applicable law and of the Agreement.

6.4	Subject to the foregoing provisions, all maps, drawings, photographs, mosaics, plans, reports, estimates, recommendations, documents, and all other data compiled by or received by the Recipient Institution under the Agreement shall be the property of the UNCDF, shall be made available for use or inspection by the UNCDF at reasonable times and in reasonable places, shall be treated as confidential, and shall be delivered only to UNCDF authorized officials on completion of work under the Agreement.

World Youth Report, New York : United Nation, 2010.

Global Youth Employment Trends: August 2010 — Special issue on the impact of the global economic crisis on youth, Genève : ILO, August 2010.

World Bank World Development Report, 2010. Washington.

Impact of the Internet in Africa: http://goo.gl/wTWtNg

Digital Jobs in Africa: Catalyzing Inclusive Opportunities for Youth: http://goo.gl/PhZSxY

Ibid.